TEST PLAN

AutomationExercise E-Commerce Web Application

Functional Testing – Product, Cart, Checkout and Payment

# 1. Document Information

| Item | Details |
| --- | --- |
| Project | AutomationExercise E-Commerce Web Application |
| Document | Test Plan |
| Testing Type | Functional, UI, Integration and Regression Testing |
| Primary Focus | Product details, Add to Cart, Cart Management, Checkout and Payment Gateway |
| Test Environment | Web browser / test environment |
| Prepared By | QA Tester |
| Status | Draft / For Execution |

# 2. Objective

The objective of this test plan is to verify that the main e-commerce purchasing functions of the AutomationExercise application work as expected and meet the defined functional requirements.

Testing will focus on:

- Verifying that product information is displayed correctly.

- Verifying that users can add products to the shopping cart.

- Verifying that users can manage cart contents and quantities.

- Verifying that users can proceed through the checkout process.

- Verifying that payment processing behaves correctly for successful and failed transactions.

- Identifying, documenting, retesting and tracking defects found during testing.

# 3. Scope

## 3.1 In Scope

- Product details: name, category, price, currency, availability, condition, brand and product image.

- Quantity field and quantity-related validation.

- Add to Cart functionality.

- Cart display, quantity changes, product removal and total calculation.

- Checkout navigation and customer/order information.

- Validation of mandatory and invalid checkout fields.

- Payment method selection and payment validation.

- Successful and failed payment behavior in the available test environment.

- Order confirmation after successful checkout/payment.

- Basic UI and data consistency checks between product, cart and checkout pages.

## 3.2 Out of Scope

- Performance and load testing.

- Stress and endurance testing.

- Production payment transactions using real financial information.

- Testing third-party payment provider infrastructure outside the application's integration.

- Security penetration testing.

- Compatibility testing on every possible browser, device and operating system.

# 4. Test Approach

- Create test scenarios and detailed test cases for each in-scope function.

- Execute positive, negative and boundary-value test cases where applicable.

- Record actual results and assign a status: Pass, Failed or Blocked.

- Log defects with clear reproduction steps, expected result, actual result, severity and priority.

- Retest corrected defects.

- Perform regression testing after fixes to verify that existing functionality has not been affected.

- Prepare a test execution summary showing pass, failed and blocked percentages.

# 5. Test Items / Functional Areas

| ID | Functional Area | Main Areas to Verify |
| --- | --- | --- |
| F01 | Product Details | Product information, price, currency, availability, condition, brand, image |
| F02 | Add to Cart | Adding products, quantity, cart count, price and total |
| F03 | Cart Management | View, update quantity, remove products, empty cart, totals |
| F04 | Checkout | Navigation, customer data, validation, order details, order placement |
| F05 | Payment | Payment method, valid/invalid data, success/failure, amount and confirmation |

# 6. Entry Criteria

Testing can begin when all or most of the following conditions are satisfied:

- The application/test environment is available and accessible.

- The required test scenarios and test cases have been prepared and reviewed.

- The required test data is available.

- The major features included in the test scope are deployed and accessible.

- Required browsers and test tools are available.

- No known blocker prevents the planned test execution.

# 7. Exit Criteria

Testing can be considered complete when the following conditions are satisfied:

- All planned test cases have been executed, or an agreed reason has been documented for any unexecuted cases.

- All critical/high-severity defects are resolved, retested, or formally accepted as known issues.

- Failed test cases have been investigated and associated defects have been logged where applicable.

- Regression testing has been completed for relevant fixes.

- Test execution results and Pass/Failed/Blocked statistics have been documented.

- The final test summary report has been prepared.

# 8. Test Closure

Test closure is performed after the exit criteria are met. The following activities will be completed:

- Confirm that planned test cases have been executed and their final status is recorded.

- Review the final list of open and closed defects.

- Confirm that defect retesting and required regression testing are complete.

- Prepare the final test execution summary and defect summary.

- Calculate the percentage of Passed, Failed and Blocked test cases.

- Document known limitations, unresolved defects and testing observations.

- Archive the final test cases, defect reports, test data and test execution results.

- Record lessons learned and recommendations for future testing cycles.

# 9. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Test environment is unavailable or unstable | High | Verify environment availability before execution and document downtime. |
| Payment gateway/test payment service is unavailable | High | Use the available test/sandbox mechanism and mark dependent cases Blocked when necessary. |
| Test data is incomplete or invalid | Medium | Prepare and validate test data before execution. |
| Defects in one module affect another module | High | Perform integration and regression testing after fixes. |
| Requirements are unclear or incomplete | Medium | Clarify expected behavior and document assumptions before execution. |
| Browser/environment differences cause inconsistent behavior | Medium | Execute important cases on supported browsers and record environment details. |
| Large number of defects delays testing | High | Prioritize defects by severity/priority and focus first on critical business flows. |
| Third-party payment behavior cannot be fully controlled | High | Limit integration testing to the application's expected interaction and available test responses. |

# 10. Test Deliverables

- Test Plan

- Test Scenarios

- Detailed Test Cases

- Test Data

- Defect/Bug Reports

- Test Execution Results

- Test Summary Report

- Pass/Failed/Blocked percentage chart

# 11. Test Case Status Definitions

| Status | Definition |
| --- | --- |
| Pass | The actual result matches the expected result. |
| Failed | The actual result does not match the expected result and a defect may need to be logged. |
| Blocked | The test cannot be executed because a required condition, environment, feature or dependency is unavailable. |
| Not Executed | The test case has not yet been executed. |

# 12. Defect Management

Each defect should contain, where applicable:

- Defect ID

- Summary/Title

- Environment

- Pre-condition

- Steps to Reproduce

- Expected Result

- Actual Result

- Severity

- Priority

- Evidence such as screenshot or video

- Defect Status

# 13. Assumptions

- The application is available during the planned test period.

- The test environment provides suitable test data and payment simulation where required.

- Expected results are based on the application's defined requirements and intended business behavior.

- Real customer payment information will not be used during testing.